Manu Benny
Rajesh Bhandari
Teja Sri Lakshmi Balaji Bokka Madeleine Breitkreutz
Atif Harshad
Jannis Römermann
06 July 2023
Team C-rious
Milestone 8

---
2/33
Content
Milestone Recap
Results of the Project
Recommendations
Cost Analysis
Lessons Learned

---
3/33
Pull your weight!
1: Team
Name	Role
Madeleine Breitkreutz	Team Leader
Teja Sri Lakshmi Ganesh Balaji Bokka	Conceptual Model
Rajesh Bhandari	Input Data Analyst
Jannis Römermann	Chief Software Architect
Manu Benny	Experiment Designer
Atif Harshad	Validation and Quality Control
Respect your
teammates!

---
4/33
1: Team

---
5/33
1: Team

---
6/33
1: Team

---
7/33
1: Team
Special Challenges:
Finding a timeslot for the meeting
Coordinating the first milestone without meeting
Lack of Feedback

---
8/33
2: Project Plan
Task	Responsible	Deadline	Duration / (hours)
Conceptual Model		04.05.23	32,5
Research Petrinets on Intersections	Teja, Atif, Manu	23.04.23	3
Logic Road Signs	Madeleine	22.04.23	1,5
Draft Petrinet	Teja, Atif, Manu, Madeleine, Jannis	27.04.23	15

---
9/33
2: Project Plan

---
10/33
2: Project Plan
Special Challenges:
Time consumed for the plan
Reliability of the plan
Estimating durations and therefore costs

---
11/33
3: Conceptual Model
S → Schöninger Straße	B(E) → Braunschweiger Straße East	R → Rottersddorfer Straße
W → Wolfenbüttler Straße	B(W) → Braunschweiger Straße West

---
12/33
3: Conceptual Model
Special Challenges:
Communication of the task at hand
Visually representing the net
Minimalism or accuracy

---
13/33
4: Data Collection
Special Challenges:
Finding a timeslot for the meeting
Coordinating the first milestone without meeting
Lack of Feedback

---
14/33
4: Data Collection
Throughput in cars per minute:
Mean	5.36
Confidence Interval	[2.65, 8.06]
Waiting Time in seconds:
	B(W)	B(E)	S	W
Mean	0.01	0.02	0.09	0.67
Confidence Interval	[-0.01, 0.02]	[0.01, 0.03]	[-0.04, 0.22]	[0.55, 0.79]
S → Schöninger Straße	B(E) → Braunschweiger Straße East	R → Rottersddorfer Straße
W → Wolfenbüttler Straße	B(W) → Braunschweiger Straße West

---
15/33
4: Data Collection
QQ-Plot Braunschweiger Straße East
Measured Values
Expected Values
Accpeted by a Chi² Test with exponential distribution λ = 0,04, f = 3, α = 0,01

---
16/33
4: Data Collection
Special Challenges:
Redoing things for the documentation
Fitting distributions to the data
High inaccuracy for small time values resulting in awkward buckets for the Chi² Test

---
17/33
5: Anylogic Model

---
18/33
5: Anylogic Model
Special Challenges:
Debugging

---
19/33
Some cars treat the stop sign at W like a yield sign, others do not
6: Validation
Validation of Throughput
Cars per minute
S → Schöninger Straße	B(E) → Braunschweiger Straße East	R → Rottersddorfer Straße
W → Wolfenbüttler Straße	B(W) → Braunschweiger Straße West

---
20/33
6: Validation
Limitations:
Traffic Peaks only
Wolfenbüttler Straße measured higher waiting time
No pedestrians
No difference in kind of vehicle
Input of an estimated distribution

---
21/33
6: Validation
Special Challenges:
Finding out what exactly to do
Communication errors in the choice of validation
Bad choice of visualisation

---
22/33
7: Experiments
5-way roundabout
4-way roundabout
2-way traffic for Braunschweiger Straße East
2-way traffic for Rottersdorfer Straße

---
23/33
7: Experiments
Special Challenges:

---
24/33
7: Experiments
Conducted with 3* the amount of current traffic

---
25/33
7: Experiments
Conducted with 3* the amount of current traffic
B(E) → Braunschweiger Straße East

---
26/33
Conducted with 3* the amount of current traffic
R → Rottersdorfer Straße

---
27/33
Conducted with 3* the amount of current traffic
Rottersdorfer Straße

---
28/33
7: Experiments
Special Challenges:
Finding experiments at all
Finding new ones as we used a different definition of the word

---
29/33
Recommendations
Current situation suggests no changes
Roundabouts possibly easier to understand
Roundabouts do not perform worse
Possible changes for increased traffic
4-way roundabout underperforms
5-way roundabout performs as well as current node
5-way roundabout is versatile
In current node Rottersdorfer Straße should not become main street

---
30/33
Cost Analysis
P r o j e c t C o s t D i a g r a m
M i l e s t o n e s
Costs per MS in 100€
Cumulative Costs in 100€
Show the graphics and talk about it

---
31/33
Cost Analysis
P r o j e c t P r o g r e s s
W e e k s
Progress in Percent
Show the graphics and talk about it

---
32/33
Cost Analysis
Workload Over Time
Time in Weeks
Workload in Hours
Show the graphics and talk about it

---
33/33
Lessons Learned
Overestimated working time for tasks
Planning is everything
If it is easy it doesn’t mean it’s fast
Communication as non-native speaker to non-native speaker
Constraints are friends
Placing the marshmallow on top